# Software Test Plan (STP) - College Timetable Generation System

Project: College Timetable Generation System (CTGS)

Version: 1.0

Date: 08-10-2026

Status: Draft

# 1. Introduction

Purpose: This document defines the test plan for CTGS v1.0. It states the objectives, scope, strategy, environment, schedule, roles and traceability for verifying that the system assigns subjects, faculty, classrooms, laboratories and student sections to time slots while satisfying all hard constraints and avoiding conflicts.

Scope: Testing covers all 40 functional requirements (TT-F-xxx), 12 non-functional requirements (TT-NF-xxx) and 10 security requirements (TT-SR-xxx) of the SRS: authentication and roles, master data and import, constraint configuration, timetable generation, conflict detection and manual editing, versioning and publishing, views, export and notifications, audit and operations, plus performance, reliability, usability and security. The internals of OR-Tools, the institution's identity provider and mail relay, and hosting hardware are excluded (section 4).

References: CTGS SRS v1.0, CTGS Software Architecture and Design Specification (SAD) v1.0, OWASP ASVS and Top 10, WCAG 2.1 AA, IEEE 829 / ISO/IEC/IEEE 29119 test documentation guidance.

Definitions: CTGS (College Timetable Generation System), SRS (Software Requirements Specification), SAD (Software Architecture and Design), RTM (Requirements Traceability Matrix), CSP (Constraint Satisfaction Problem), HC / SC (hard / soft constraint), UAT (User Acceptance Testing), S / M / L (reference datasets, section 6), TC (test case).

# 2. Test Items

The test items are the CTGS modules named in the SAD (section 3.4), delivered as one build of the API service, scheduler worker and web client:

- Authentication and access-control module (AuthModule) with role and department scoping

- Master-data module (courses, faculty, rooms, sections, time grid, teaching assignments) and import module (CSV / XLSX)

- Constraint module (hard and soft constraints, availability, locks, elective and combined classes)

- Scheduler engine: feasibility pre-check, faculty allocation, CP-SAT model, optimisation, infeasibility explanation

- Validation module (independent conflict checker used before save and publish)

- Timetable module (draft editing, versions, compare, roll back, approval and publishing)

- Report, export (PDF / XLSX / ICS) and notification modules

- Audit module (hash-chained log) and operations (backup, restore, term cloning)

- Web client (React SPA) and REST API under /api/v1

# 3. Features to be Tested

Features mapped to SRS requirement IDs (the full mapping to test cases is in section 13):

4.1 Authentication and Access Control

- TT-F-001: Authenticate user

- TT-F-002: Role-based access control

- TT-F-003: Lockout and session timeout

- TT-F-004: User and role administration

4.2 Master Data Management

- TT-F-010: Academic structure CRUD

- TT-F-011: Course CRUD

- TT-F-012: Faculty and qualification CRUD

- TT-F-013: Room and lab CRUD

- TT-F-014: Sections and lab batch splitting

- TT-F-015: Time grid configuration

- TT-F-016: Bulk import with validation

- TT-F-017: Course offerings and teaching assignments

4.3 Constraint Configuration

- TT-F-020: Hard constraint catalogue

- TT-F-021: Soft constraint weights

- TT-F-022: Faculty availability and preferences

- TT-F-023: Room unavailability

- TT-F-024: Locked sessions

- TT-F-025: Elective groups and combined classes

4.4 Timetable Generation

- TT-F-030: Feasibility pre-check

- TT-F-031: Automatic generation

- TT-F-032: Zero hard-constraint violations

- TT-F-033: Lab block scheduling

- TT-F-034: Soft-constraint optimisation

- TT-F-035: Automatic faculty allocation

- TT-F-036: Infeasibility diagnosis and partial result

- TT-F-037: Asynchronous generation job

- TT-F-038: Regenerate remaining and alternatives

4.5 Conflict Detection, Editing and Publishing

- TT-F-040: Manual edit with conflict check

- TT-F-041: Conflict report

- TT-F-042: Disruption handling

- TT-F-043: Versioning, compare and rollback

- TT-F-044: Approval and publish workflow

4.6 Views, Reports, Export and Notifications

- TT-F-050: Section / batch view

- TT-F-051: Faculty view and load

- TT-F-052: Room / lab view

- TT-F-053: Export PDF / XLSX / ICS

- TT-F-054: Reports

- TT-F-055: Publish / change notification

4.7 Audit and Administration

- TT-F-060: Audit trail

- TT-F-061: Backup, restore and term cloning

Non-functional requirements

- TT-NF-001: Generation time

- TT-NF-002: UI / API responsiveness

- TT-NF-003: Zero hard violations (quality)

- TT-NF-004: Availability

- TT-NF-005: Scalability

- TT-NF-006: Usability

- TT-NF-007: Accessibility

- TT-NF-008: Reproducibility

- TT-NF-009: Maintainability

- TT-NF-010: Backup / recovery objectives

- TT-NF-011: Browser compatibility

- TT-NF-012: Audit retention

Security requirements

- TT-SR-001: TLS 1.2+ everywhere

- TT-SR-002: Password storage

- TT-SR-003: Server-side authorisation

- TT-SR-004: Input validation / OWASP Top 10

- TT-SR-005: Session security

- TT-SR-006: Rate limits and solver quotas

- TT-SR-007: Upload validation

- TT-SR-008: Audit integrity and log hygiene

- TT-SR-009: Secrets and dependency hygiene

- TT-SR-010: Privacy and data minimisation

# 4. Features not to be Tested

- Internal correctness of Google OR-Tools CP-SAT (we test our model and its outputs, not the solver library)

- Institution identity-provider (SSO) internals and the SMTP relay's delivery guarantees; only CTGS's side of the interface is tested, using stubs

- Hosting hardware, operating system and network infrastructure of the production site

- Browser engine behaviour beyond the supported browsers (latest two versions of Chrome, Edge, Firefox, Safari)

- Native mobile apps and examination timetabling (out of scope for v1.0, SRS section 4.6)

- Finding the global optimum: tests check feasibility, validity, determinism and score ordering, not provable optimality

# 5. Test Approach / Strategy

Levels:

- Unit tests (pytest): constraint encoders, feasibility checks, validator rules, RBAC checks, importers, audit hash chain

- Integration tests: API with PostgreSQL and Redis, scheduler worker with the job queue, notification with a mail stub, SSO with an OIDC stub

- System tests: end-to-end flows in the browser (Playwright) on the S and M datasets

- Acceptance tests (UAT): coordinators, HoDs and faculty run the real term data through setup, generate, edit, approve and publish

Types:

- Functional and regression testing; the automated suite runs on every merge

- Property-based testing (Hypothesis): for randomly generated feasible instances, every generated timetable must pass the independent validator (no faculty, room, section or batch clash, and all hard constraints HC-01 to HC-11 satisfied)

- Determinism testing: the same data, weights and seed in reproducible mode yield the identical timetable

- Infeasibility testing: deliberately impossible datasets must produce a clear explanation (unsat core) naming the conflicting entities, never a silent bad timetable

- Performance and scalability testing (Locust / JMeter and timed solver runs) on S, M and L datasets

- Usability and accessibility testing (WCAG 2.1 AA with axe-core, keyboard navigation, task-completion timing)

- Reliability testing: worker kill during a run, restore from backup, job retry

Entry Criteria: Stable build deployed to the test environment, smoke tests passing, reference datasets loaded, requirements baselined (SRS v1.0).

Exit Criteria: 100% of planned High-priority test cases executed and 95% of all; all hard-constraint and security test cases pass; 0 critical and 0 high defects open; performance targets of TT-NF-001 met on the reference machine; every requirement has at least one passed test case; UAT signed off.

## 5.1 Security Validation

- Role and department scoping on every endpoint, including object-level access (IDOR) checks across sections and departments

- Password hashing, session cookie flags (HttpOnly, Secure, SameSite), lockout and rate limits, session timeout

- TLS 1.2+ verification and HSTS (testssl.sh); older protocols refused

- Input validation and OWASP Top 10 checks: SQL injection, XSS, CSRF, malicious file upload and formula injection in XLSX / CSV import (OWASP ZAP and manual fuzzing)

- Audit-log integrity: tampering with a stored event must be detected by the chain verification job

- Secrets and dependency hygiene: pip-audit and npm audit gates, gitleaks scan, no secrets or personal data in logs

# 6. Test Environment

Hardware: Reference machine for performance tests: 8 vCPU, 16 GB RAM, SSD storage. Functional tests run on a smaller CI runner (4 vCPU, 8 GB). Client devices: a desktop browser and a phone-width viewport.

Software: CTGS v1.0 (FastAPI API, scheduler worker with OR-Tools CP-SAT, React SPA), PostgreSQL, Redis, containers deployed with the same images as production; stubs for the OIDC provider and SMTP relay.

Tools: pytest, Hypothesis, Playwright, Locust / JMeter, OWASP ZAP, testssl.sh, axe-core / Lighthouse, pip-audit, gitleaks, GitHub Actions (CI), GitHub Issues / Jira (defect tracking).

Test Data: Synthetic but realistic data generated by a seeded script. Reference datasets:

| Dataset | Scope | Size | Use |
| --- | --- | --- | --- |
| S (Small) | 1 programme-semester | 3 sections, 12 faculty, 10 rooms (3 labs), 40 slots/week | Functional / smoke tests |
| M (Medium) | 1 department | 20 sections, 40 faculty, 30 rooms (10 labs), 40 slots/week | Typical coordinator workload |
| L (Large) | Whole institution | 120 sections, 260 faculty, 160 rooms (60 labs), ~3,000 sessions/week | Scalability and stress tests |

Additional sets: infeasible sets (faculty over-loaded, lab shortage, impossible lock), edge sets (single-section, maximum-load faculty, all-electives, odd lab batches), malformed and malicious import files, and a tampered audit-log snapshot.

# 7. Test Schedule

Milestones (proposed; to be confirmed with the project guide):

- Test plan approval: 12-Oct-2026

- Test case design: 19-Oct-2026

- Environment setup and data generation: 22-Oct-2026

- Test execution start: 26-Oct-2026

- Test execution end (including one regression cycle): 13-Nov-2026

- UAT: 16-Nov-2026 to 20-Nov-2026

- Test summary report: 23-Nov-2026

# 8. Test Deliverables

- Test Plan (this document)

- Test Cases (manual and automated; 79 cases catalogued in section 13.2)

- Test Scripts (pytest, Playwright, Locust)

- Test Data (S/M/L, infeasible and edge sets, generator script and seeds)

- Test Execution Logs and CI reports

- Defect Reports

- Performance and security scan reports

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Lead | Prepare plan, coordinate execution, report status |
| Test Engineer | Design and execute test cases, automate regression, log defects |
| Developer | Fix defects, support triage, maintain unit tests |
| Performance / Security Tester | Run load, solver-timing and security scans; report findings |
| Product Owner / Project Guide | Approve test results and sign off readiness; supply UAT users |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds; test against the nightly build |
| Solver is non-deterministic or slow on the Large dataset | Use fixed seed and reproducible mode for functional tests; time-box runs; treat performance tests separately on the reference machine |
| Realistic test data is hard to obtain (privacy) | Generate synthetic data from a seeded script modelled on typical department structures; no real personal data |
| Infeasible datasets cause confusing results | Maintain a catalogue of known-infeasible sets with the expected explanation |
| Test environment downtime | Containerised environment that can be recreated in minutes; backup runner |
| Third-party dependencies (SSO, mail) unavailable | Use stubs for functional tests; one scheduled integration run against the real services |
| Late requirement changes | Change control through the SRS; the RTM shows impacted test cases immediately |

# 11. Assumptions & Dependencies

- The institution provides sample academic data (or approves the synthetic data) before execution

- The OIDC and SMTP stubs behave like the real services for the tested flows

- The reference machine is available for performance runs

- UAT participants (coordinator, HoD, faculty, student) are available in the UAT window

- SRS v1.0 and SAD v1.0 are baselined before test case design starts

# 12. Suspension & Resumption Criteria

Suspend testing if:

- Test environment is unavailable for more than 4 hours

- The build is too unstable (blocks more than 30% of test cases) or the smoke test fails

- A defect that corrupts or loses master data or published timetables is found

Resume testing if:

- Blocking defects are fixed and verified by a new smoke test

- The environment is restored and datasets are reloaded

# 13. Test Case Management & Traceability

The RTM ensures every SRS requirement maps to at least one test case; this is checked automatically when the documents are generated, and the SRS RTM (SRS section 8) uses the same identifiers. Test cases are designed from each requirement's acceptance criterion; their ID prefix names the area (Auth, MD, Con, Gen, Edit, View, Rep, Ntf, Aud, OPS, Perf, Rel, UX, Mnt, Sec).

## 13.1 Requirement to test-case mapping

| Requirement | Feature | Test cases |
| --- | --- | --- |
| TT-F-001 | Authenticate user | TC-Auth-01, TC-Auth-02 |
| TT-F-002 | Role-based access control | TC-Auth-03 |
| TT-F-003 | Lockout and session timeout | TC-Auth-04, TC-Auth-05 |
| TT-F-004 | User and role administration | TC-Auth-06 |
| TT-F-010 | Academic structure CRUD | TC-MD-01 |
| TT-F-011 | Course CRUD | TC-MD-02 |
| TT-F-012 | Faculty and qualification CRUD | TC-MD-03 |
| TT-F-013 | Room and lab CRUD | TC-MD-04 |
| TT-F-014 | Sections and lab batch splitting | TC-MD-05, TC-MD-06 |
| TT-F-015 | Time grid configuration | TC-MD-07 |
| TT-F-016 | Bulk import with validation | TC-MD-08, TC-MD-09 |
| TT-F-017 | Course offerings and teaching assignments | TC-MD-10 |
| TT-F-020 | Hard constraint catalogue | TC-Con-01 |
| TT-F-021 | Soft constraint weights | TC-Con-02 |
| TT-F-022 | Faculty availability and preferences | TC-Con-03 |
| TT-F-023 | Room unavailability | TC-Con-04 |
| TT-F-024 | Locked sessions | TC-Con-05 |
| TT-F-025 | Elective groups and combined classes | TC-Con-06 |
| TT-F-030 | Feasibility pre-check | TC-Gen-01, TC-Gen-02 |
| TT-F-031 | Automatic generation | TC-Gen-03 |
| TT-F-032 | Zero hard-constraint violations | TC-Gen-04, TC-Gen-05, TC-Rel-01 |
| TT-F-033 | Lab block scheduling | TC-Gen-06 |
| TT-F-034 | Soft-constraint optimisation | TC-Gen-07 |
| TT-F-035 | Automatic faculty allocation | TC-Gen-08 |
| TT-F-036 | Infeasibility diagnosis and partial result | TC-Gen-09, TC-Gen-10 |
| TT-F-037 | Asynchronous generation job | TC-Gen-10, TC-Gen-11, TC-Gen-12, TC-Gen-13 |
| TT-F-038 | Regenerate remaining and alternatives | TC-Gen-14, TC-Gen-15 |
| TT-F-040 | Manual edit with conflict check | TC-Edit-01, TC-Edit-02, TC-Edit-08 |
| TT-F-041 | Conflict report | TC-Edit-03 |
| TT-F-042 | Disruption handling | TC-Edit-04 |
| TT-F-043 | Versioning, compare and rollback | TC-Edit-05, TC-Edit-06 |
| TT-F-044 | Approval and publish workflow | TC-Edit-07 |
| TT-F-050 | Section / batch view | TC-View-01 |
| TT-F-051 | Faculty view and load | TC-View-02 |
| TT-F-052 | Room / lab view | TC-View-03 |
| TT-F-053 | Export PDF / XLSX / ICS | TC-View-04, TC-View-05 |
| TT-F-054 | Reports | TC-Rep-01 |
| TT-F-055 | Publish / change notification | TC-Ntf-01, TC-Ntf-02 |
| TT-F-060 | Audit trail | TC-Aud-01 |
| TT-F-061 | Backup, restore and term cloning | TC-Aud-02, TC-Aud-03 |
| TT-NF-001 | Generation time | TC-Perf-01, TC-Perf-02 |
| TT-NF-002 | UI / API responsiveness | TC-Perf-03, TC-Perf-04 |
| TT-NF-003 | Zero hard violations (quality) | TC-Gen-04, TC-Rel-01 |
| TT-NF-004 | Availability | TC-OPS-01 |
| TT-NF-005 | Scalability | TC-Perf-05 |
| TT-NF-006 | Usability | TC-UX-01 |
| TT-NF-007 | Accessibility | TC-UX-02 |
| TT-NF-008 | Reproducibility | TC-Gen-12 |
| TT-NF-009 | Maintainability | TC-Mnt-01 |
| TT-NF-010 | Backup / recovery objectives | TC-OPS-02 |
| TT-NF-011 | Browser compatibility | TC-UX-03 |
| TT-NF-012 | Audit retention | TC-OPS-03 |
| TT-SR-001 | TLS 1.2+ everywhere | TC-Sec-01 |
| TT-SR-002 | Password storage | TC-Sec-02 |
| TT-SR-003 | Server-side authorisation | TC-Auth-03, TC-Sec-03 |
| TT-SR-004 | Input validation / OWASP Top 10 | TC-Sec-04 |
| TT-SR-005 | Session security | TC-Auth-05, TC-Sec-05 |
| TT-SR-006 | Rate limits and solver quotas | TC-Sec-06 |
| TT-SR-007 | Upload validation | TC-MD-09, TC-Sec-07 |
| TT-SR-008 | Audit integrity and log hygiene | TC-Aud-01, TC-Sec-08 |
| TT-SR-009 | Secrets and dependency hygiene | TC-Sec-09 |
| TT-SR-010 | Privacy and data minimisation | TC-Sec-03, TC-Sec-10 |

## 13.2 Test case catalogue

Level: Unit / Integration / System / UAT. Priority reflects the risk of failure. Expected results are taken from the SRS acceptance criteria.

| TC ID | Steps | Expected result | Req. IDs | Level | Type | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| Auth - Authentication and access control (6) |  |  |  |  |  |  |
| TC-Auth-01 | Log in once as each of the five roles with valid credentials. | Session created; landing page and menu match the role. | F-001 | System | Functional | High |
| TC-Auth-02 | Log in with a wrong password and with an unknown username. | Both give the same generic error; no session; no hint which field was wrong. | F-001 | System | Functional | High |
| TC-Auth-03 | Call write/generate endpoints with Faculty and Student tokens; request another section's draft as a Student. | HTTP 403 for every call; no data changed. | F-002, SR-003 | Integration | Security | High |
| TC-Auth-04 | Enter 5 wrong passwords, then the correct password; wait 15 min and retry. | Account locked after the 5th failure, correct password refused during lock, audit event recorded, login works after 15 min. | F-003 | System | Functional | Medium |
| TC-Auth-05 | Stay idle for 30 min, then call an API; log out and reuse the old token. | Both requests return 401; re-login required. | F-003, SR-005 | System | Security | Medium |
| TC-Auth-06 | Administrator creates a user, scopes a Coordinator to CSE, disables another user. | Disabled user cannot log in; the scoped Coordinator cannot edit ISE data (403). | F-004 | System | Functional | Medium |
| MD - Master data and import (10) |  |  |  |  |  |  |
| TC-MD-01 | Create department, programme, semester and term; activate a term; delete a department with dependants. | Entities saved; only one term active; delete blocked with dependants listed. | F-010 | System | Functional | High |
| TC-MD-02 | Create a course 3-1-0; duplicate code; negative hours; non-integer hours. | Valid course saved; the other three rejected with field errors. | F-011 | Integration | Functional | High |
| TC-MD-03 | Create faculty with 3 qualified courses; set max load below min load. | Faculty saved with qualifications; invalid load range rejected. | F-012 | Integration | Functional | High |
| TC-MD-04 | Create a 60-seat classroom and a 30-seat lab; capacity 0; filter by type and capacity. | Valid rooms saved; capacity 0 rejected; filter returns correct rooms. | F-013 | Integration | Functional | High |
| TC-MD-05 | Create sections and batches; edit strength; delete a batch in use. | CRUD works; deleting a batch used in a timetable is blocked. | F-014 | Integration | Functional | High |
| TC-MD-06 | Auto-split sections of 62, 30, 31 and 1 students with lab limit 30. | Batches: 3 (21,21,20), 1 (30), 2 (16,15), 1 (1); sizes differ by <= 1 and none exceeds 30. | F-014 | Unit | Functional | High |
| TC-MD-07 | Configure a 5-day, 8-period grid with lunch after period 4; change grid after publishing. | Grid saved; change after publishing is blocked with a warning. | F-015 | System | Functional | High |
| TC-MD-08 | Import a valid 200-row faculty CSV. | 200 faculty created; summary shows 200 OK, 0 errors. | F-016 | Integration | Functional | High |
| TC-MD-09 | Import a file with 5 invalid rows in atomic mode and in non-atomic mode; upload a .exe renamed .csv. | Atomic: nothing imported, error report lists row/column/reason; non-atomic: 195 imported; renamed executable rejected. | F-016, SR-007 | Integration | Security | High |
| TC-MD-10 | Create teaching assignments; assign an unqualified faculty; leave one offering unassigned. | Valid assignment saved; unqualified rejected (HC-08); unassigned offering listed for allocation. | F-017 | Integration | Functional | High |
| Con - Constraint configuration (6) |  |  |  |  |  |  |
| TC-Con-01 | Open constraint catalogue; try to disable HC-01; toggle an optional constraint. | HC-01..HC-11 listed; HC-01 cannot be disabled; optional toggle saved and shown in run summary. | F-020 | System | Functional | High |
| TC-Con-02 | Set soft weights 0, 5, 10 and 11 for SC-01. | 0-10 accepted, 11 rejected; weights stored with the generated timetable. | F-021 | Integration | Functional | Medium |
| TC-Con-03 | Mark a faculty unavailable Wed P1-P4 and prefer Fri off; generate. | No session for that faculty in Wed P1-P4; Friday load minimal (soft). | F-022 | System | Functional | High |
| TC-Con-04 | Block Lab-3 on Tuesday P5-P8; generate. | No session in Lab-3 during the blocked window. | F-023 | System | Functional | Medium |
| TC-Con-05 | Lock a session to Mon P1 / R-101 / faculty F1; generate and regenerate. | Locked session unchanged in both runs. | F-024 | System | Functional | High |
| TC-Con-06 | Define an elective group of 3 courses and a combined class of 2 sections; generate. | Group courses share the same slots; combined class shares slot (and room if declared); no clashes. | F-025 | System | Functional | High |
| Gen - Timetable generation (15) |  |  |  |  |  |  |
| TC-Gen-01 | Run feasibility pre-check on the clean Medium dataset. | No errors; run allowed; warnings (if any) listed. | F-030 | Integration | Functional | High |
| TC-Gen-02 | Seed defects: course needing 45 h in a 40-slot week; faculty above max load; no lab of required capacity; run pre-check. | Each defect reported with severity, entity and remedy; generation blocked for errors. | F-030 | Integration | Functional | High |
| TC-Gen-03 | Generate on the Medium dataset; compare scheduled sessions with required hours. | 100% of required sessions scheduled; each has course, faculty, room, section/batch and slot. | F-031 | System | Functional | High |
| TC-Gen-04 | Run the independent validator on timetables generated for Small, Medium and Large datasets. | 0 hard-constraint violations (HC-01..HC-11). | F-032, NF-003 | System | Functional | High |
| TC-Gen-05 | Inject a faculty double-booking into a stored solution; try to save and to publish. | Validator rejects; save/publish refused with the violated constraint. | F-032 | Integration | Functional | High |
| TC-Gen-06 | Generate with labs (block 2 and 3); inspect lab sessions and parallel batches. | Consecutive periods in one half-day, none crossing a break, matching lab category, parallel batches in different labs. | F-033 | System | Functional | High |
| TC-Gen-07 | Generate with all soft weights 0 and again with non-zero weights; read score breakdown. | Weighted run scores better; breakdown sums to total. | F-034 | System | Functional | Medium |
| TC-Gen-08 | Leave 30% of offerings unassigned; generate with auto-allocation. | All allocated; qualification and max load respected; load spread within tolerance. | F-035 | System | Functional | High |
| TC-Gen-09 | Use data where one lab cannot host all required practicals; generate. | Status INFEASIBLE with minimal conflicting set and suggested remedies; nothing published. | F-036 | System | Functional | High |
| TC-Gen-10 | Run the Large dataset with a 30 s time limit. | Best partial result with unscheduled list; scheduled part has 0 hard violations. | F-036, F-037 | System | Functional | High |
| TC-Gen-11 | Submit a job and poll status until done; use the UI during the run. | QUEUED to RUNNING to DONE with progress; UI remains responsive. | F-037 | System | Functional | High |
| TC-Gen-12 | Run twice with the same seed in reproducible mode; run once with another seed. | Same seed gives identical output; different seed may differ. | F-037, NF-008 | System | Functional | Medium |
| TC-Gen-13 | Cancel a running job. | Job CANCELLED within 10 s, resources released, no timetable saved. | F-037 | System | Functional | Medium |
| TC-Gen-14 | Lock 50% of sessions; regenerate the rest. | Locked sessions unchanged; remaining sessions re-solved with 0 hard violations. | F-038 | System | Functional | Medium |
| TC-Gen-15 | Request 3 alternative timetables. | 3 valid timetables, pairwise different, with their scores shown. | F-038 | System | Functional | Low |
| Edit - Conflict detection, editing and publishing (8) |  |  |  |  |  |  |
| TC-Edit-01 | Move a session to a free, valid slot in the grid editor. | Move applied, grid updated, version number incremented. | F-040 | System | Functional | High |
| TC-Edit-02 | Move a session to a slot where its faculty is busy, to a room too small, and to a room that is booked. | HTTP 409 with violated constraint (HC-01 / HC-04 / HC-02); UI highlights; nothing changed. | F-040 | System | Functional | High |
| TC-Edit-03 | Request the conflict report for a valid and for a corrupted timetable. | Valid: empty report; corrupted: every conflict listed with constraint, entities and slot. | F-041 | Integration | Functional | High |
| TC-Edit-04 | Mark a faculty absent on Thursday; request substitutes; apply the top suggestion. | Ranked qualified free substitutes; only affected sessions change; validator passes. | F-042 | System | Functional | Medium |
| TC-Edit-05 | Move a version through Draft, Under Review, Published, Archived; compare two versions. | Statuses follow the allowed transitions; compare lists added/removed/moved sessions. | F-043 | System | Functional | Medium |
| TC-Edit-06 | Roll back to an earlier version. | Earlier version restored as a new draft; history preserved. | F-043 | System | Functional | Medium |
| TC-Edit-07 | Coordinator tries to publish without approval; HoD approves; edit a published version. | Publish blocked until approval; after approval published; edit of published version rejected without change request. | F-044 | System | Functional | High |
| TC-Edit-08 | Two coordinators edit the same session concurrently. | Second save returns 409 version conflict and shows the latest data. | F-040 | Integration | Functional | Medium |
| View - Views and export (5) |  |  |  |  |  |  |
| TC-View-01 | A student opens the weekly view of their section/batch; try another section. | Own published timetable shown with course, faculty, room, time; other section denied. | F-050 | System | Functional | High |
| TC-View-02 | A faculty member opens the personal view and load figure. | Sessions and load equal database values. | F-051 | System | Functional | High |
| TC-View-03 | Open the timetable of a room and read utilisation. | Utilisation equals occupied divided by available slots. | F-052 | System | Functional | Medium |
| TC-View-04 | Export a section timetable to PDF and XLSX. | Content equals the on-screen timetable; files open without errors. | F-053 | System | Functional | Medium |
| TC-View-05 | Export ICS and import it into a calendar client. | Weekly recurring events with correct time, summary and location. | F-053 | System | Functional | Medium |
| Rep - Reports (1) |  |  |  |  |  |  |
| TC-Rep-01 | Generate workload, utilisation, unscheduled and penalty reports; reconcile with SQL. | 0 mismatches on the Medium dataset. | F-054 | Integration | Functional | Medium |
| Ntf - Notifications (2) |  |  |  |  |  |  |
| TC-Ntf-01 | Publish a timetable. | Emails and in-app messages queued for all affected faculty and students with correct content. | F-055 | System | Functional | Medium |
| TC-Ntf-02 | Apply a substitution; make the mail relay fail once. | Only affected users notified; failed email retried (max 3); no duplicates. | F-055 | System | Functional | Medium |
| Aud - Audit (3) |  |  |  |  |  |  |
| TC-Aud-01 | Run a scripted scenario of create, update, delete, generate, approve and publish actions; read the audit trail. | Each action appears once with user, time and before/after values. | F-060, SR-008 | System | Functional | High |
| TC-Aud-02 | Back up the system, wipe the test database and restore. | Restored data equal to the original (checksums match). | F-061 | System | Functional | Medium |
| TC-Aud-03 | Clone a term into a new term. | New identifiers; configuration copied; source term unchanged. | F-061 | System | Functional | Medium |
| OPS - Operations (3) |  |  |  |  |  |  |
| TC-OPS-01 | Run 1-minute synthetic probes for 30 days in the staging environment. | Uptime >= 99.5% in the 07:00-21:00 working-day window. | NF-004 | System | Performance | High |
| TC-OPS-02 | Disaster-recovery drill: restore the latest nightly backup to a clean environment. | Service restored in <= 4 h with data loss <= 24 h. | NF-010 | System | Functional | High |
| TC-OPS-03 | Query one year of audit records; run the retention job; verify the hash chain. | Query <= 30 s; records < 3 years not deleted; tampering detected. | NF-012 | System | Functional | Medium |
| Perf - Performance (5) |  |  |  |  |  |  |
| TC-Perf-01 | Generate the Medium dataset three times on the reference machine. | Median time <= 5 min. | NF-001 | System | Performance | High |
| TC-Perf-02 | Generate the Large dataset three times on the reference machine. | Median time <= 30 min. | NF-001 | System | Performance | High |
| TC-Perf-03 | Load test with 100 virtual users on view and CRUD endpoints (JMeter / Locust). | p95 API <= 1 s; grid render <= 2 s. | NF-002 | System | Performance | High |
| TC-Perf-04 | Measure the conflict check on manual moves under 100 users. | p95 <= 500 ms. | NF-002 | System | Performance | High |
| TC-Perf-05 | Mixed load: 200 readers, 10 coordinators, 4 job submissions. | Latency increase <= 20%; 3 jobs queued FIFO, the 4th rejected with a clear message. | NF-005 | System | Performance | Medium |
| Rel - Reliability (1) |  |  |  |  |  |  |
| TC-Rel-01 | Property-based test (Hypothesis): 200 random instances, mixed feasible and infeasible. | Every returned solution has 0 hard violations; infeasible instances are flagged, never returned as solved. | NF-003, F-032 | Unit | Functional | High |
| UX - Usability and accessibility (3) |  |  |  |  |  |  |
| TC-UX-01 | Usability study with 5 coordinators: import data and generate the first timetable; SUS questionnaire. | Median task time <= 2 h; mean SUS >= 70. | NF-006 | Acceptance | Usability | Medium |
| TC-UX-02 | axe-core scan plus manual keyboard and screen-reader pass on the timetable editor. | 0 critical/serious issues; contrast >= 4.5:1; conflicts shown by icon and text. | NF-007 | System | Usability | Medium |
| TC-UX-03 | Run the smoke suite on Chrome, Edge, Firefox, Safari (latest two versions); view pages at 360 px. | All pass; viewing pages usable on 360 px. | NF-011 | System | Usability | Medium |
| Mnt - Maintainability (1) |  |  |  |  |  |  |
| TC-Mnt-01 | Check the CI quality gate for the release candidate. | Coverage >= 80% for engine and validator; 0 critical static-analysis findings. | NF-009 | Unit | Functional | Medium |
| Sec - Security (10) |  |  |  |  |  |  |
| TC-Sec-01 | Scan with a TLS tool (for example testssl.sh); inspect DB and mail connections. | TLS < 1.2 refused; HSTS present; DB/mail connections encrypted. | SR-001 | System | Security | High |
| TC-Sec-02 | Inspect stored credentials; try weak passwords; search logs for passwords. | Only Argon2id/bcrypt hashes; weak password rejected; no password in logs. | SR-002 | System | Security | High |
| TC-Sec-03 | Penetration test of authorisation: tamper object IDs and token claims, cross-department edits, privilege escalation. | All attempts denied; no IDOR or escalation. | SR-003, SR-010 | System | Security | High |
| TC-Sec-04 | OWASP ZAP active scan plus manual SQL/XSS/CSRF payloads in text fields. | No high-severity finding; output encoded; CSRF token required. | SR-004 | System | Security | High |
| TC-Sec-05 | Check cookie flags and token expiry; reuse a token after logout and after role change. | HttpOnly, Secure, SameSite set; old tokens return 401. | SR-005 | System | Security | High |
| TC-Sec-06 | Send 30 login attempts/min; submit 3 concurrent jobs as one user; run a job that exceeds its memory limit. | HTTP 429 for login flood; 3rd job rejected; runaway solver terminated. | SR-006 | System | Security | High |
| TC-Sec-07 | Upload a renamed executable, a file over 10 MB and a CSV with =cmd formulas; export the data. | Renamed executable and oversize file rejected; formulas escaped in export. | SR-007 | System | Security | High |
| TC-Sec-08 | Alter an audit record directly in the database; run chain verification; grep logs for tokens. | Verification fails for the altered record; no secrets in logs. | SR-008 | System | Security | High |
| TC-Sec-09 | Run secret scanning (gitleaks) and dependency audit (pip-audit, npm audit). | 0 secrets; 0 critical CVEs. | SR-009 | System | Security | Medium |
| TC-Sec-10 | As a student, request other sections, faculty preferences and contact data; export as a non-admin. | Denied or omitted; exports contain no email/phone. | SR-010 | System | Security | High |

# 14. Test Metrics & Reporting

Metrics collected:

- % test cases executed, % passed / failed / blocked

- Requirement coverage (requirements with at least one passed test case)

- Defect density (defects per module) and defect aging by severity

- Hard-constraint violations found by the validator across property-based runs (target: 0)

- Solver metrics: generation time, success rate, score and variance across seeds

- Code coverage of unit tests (target: 80% of scheduler and validator code)

Reports:

- Daily execution status during the execution window

- Weekly defect summary

- Final Test Summary Report with the RTM status

# 15. Approvals

| Role | Signature / Date |
| --- | --- |
| QA Lead |  |
| Dev Lead |  |
| Product Owner |  |